## Criterion B: Record of tasks

| Task number | Planned action |  | Planned outcome |  |  |  | Time estimated |  | Target completion date |  |  | Criterion |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | First meeting with Client |  | Information on rationale and success criteria acquired |  |  |  | 20 Minutes |  | 3 June 2020 |  |  | A |
| 2 | Meet with potential advisor about IA idea |  | Idea accepted by supervisor |  |  |  | 20 Minutes |  | 01 June 2020 |  |  | A |
| 3 | Structure outline of GUI and game frames |  | The general in-game views, GUI and menus are sketched |  |  |  | 2 Hours |  | 01 Sept 2020 |  |  | B |
| 4 | Second Meeting with Client |  | The outline and success criteria are shown to the client for approval |  |  |  | 20 Minutes |  | 5 Sept 2020 |  |  | B |
| 5 | Create Flowcharts for Terrain Generation and Flight Simulation and other algorithms |  | All flowcharts completed |  |  |  | 2 Hours |  | 09 Sept 2020 |  |  | B |
| 6 | Create UML diagrams for the classes that will be used |  | All classes shown in UML diagrams |  |  |  | 4 Hours |  | 13 Sept 2020 |  |  | B |
| 7 | Create testing plan against success criteria |  | Methods for testing are ready for when the product is complete |  |  |  | 1 Hour |  | 15 Sept 2020 |  |  | B |
| 8 | Implement procedural terrain generation |  | The terrain generation algorithm is fully programmed |  |  |  | 10 Hours |  | 01 Oct 2020 |  |  | C |
| 9 | Meeting with client |  | The terrain generation program is given to the client asked for feedback |  |  |  | 20 Minutes |  | 10 Oct 2020 |  |  | C |
| 10 | Implement flight simulation and the plane |  | The physics and controls of the plane alongside its 3D model and camera placement is fully implemented |  |  |  | 6 Hours |  | 12 Oct 2020 |  |  | C |
| 11 | Write code documentation |  | Code is fully written, formatted and documented |  |  |  | 3 Hours |  | 24 Oct 2020 |  |  | C |
| 12 | Meeting with client |  | The final product is given to the client for beta testing |  |  |  | 30 Minutes |  | 25 Oct 2020 |  |  | C, E |
| 13 | Meeting with Supervisor |  | The final product and documentation is shown to the supervisor and feedback is asked |  |  |  | 20 Minutes |  | 30 Oct 2020 |  |  | C, E |
| 14 | Record documentation video |  | Video recorded and ready for viewing |  |  |  | 2 Hour |  | 13 Nov 2020 |  |  | D |
| 15 | Final Feedback collection from client |  | Feedback is received from the client on the final product |  |  |  | 30 Minutes |  | 16 Nov 2020 |  |  | E |
| 16 | Improvement suggestions from client |  | Recommendation for improvements on the code is recieved |  |  |  | 20 Minutes |  | 18 Nov 2020 |  |  | E |
| 17 | Write final evaluation |  | Evaluation and Criterion E is fully completed |  |  |  | 2 Hours |  | 20 Nov 2020 |  |  | E |
| 18 | Finalize all documentation |  | All content is organized |  |  |  | 1 Hours |  | 25 Nov |  |  | A, B, C, D, E |